|  |  |
| --- | --- |
| Time | 2016/7/12 |
| Today’s target | Set up the environment for development |
| Progress | Install needed plug\_in(windowsbulider)  Myeclipse was also installed in both two computers |
| Problem | Due to the very low download speed it cost a lot of time  Windowsbuilder & Eclipse is open-source but it cannot support the previous work  As a result, if this tool is used, the GUI part maybe be rewritten |
| Plan for tomorrow | Begin to improve the features  1 Solve the java version problem to use the advanced feature  2 Solve the link to each other problem |

|  |  |
| --- | --- |
| Time | 2016/7/13 |
| Today’s target | 1 Solve the java version problem to use the advanced feature  2 Solve the link to each other problem |
| Progress | None |
| Problem | Have to solve the HR issue in the morning and leave for looking apartment in the afternoon |
| Plan for tomorrow | Solve the java version problem |

|  |  |
| --- | --- |
| Time | 2016/7/14 |
| Today’s target | 1 Solve the java version problem to use the advanced feature  2 Solve the link to each other problem |
| Progress | 1 Solve the java version problem. This was due to the low complier in myeclipse  2 Find a way to use the exsisting code in elipse,  Change all code so that it could be used in elipse |
| Problem | Spend too much time in trouble shooting |
| Plan for tomorrow | Continue to program |

|  |  |
| --- | --- |
| Time | 2016/07/18 |
| Today’s target | 1 Solve the java version problem to use the advanced feature  2 Solve the link to each other problem |
| Progress | 1 Interview in the morning  2 Removed the old system library so that java version problem has been solved  3 Solve the self-connect and double connect problem  This is because the UTF-8 will generate an invisible character so the input string will have a error. |
| Problem | Node |
| Plan for tomorrow | 1 Test the advance feature of this tool  2 Add the default setting |

|  |  |
| --- | --- |
| Time | 2016/07/19 |
| Today’s target | 1 Test the advance feature of this tool  2 Add the default setting |
| Progress | The size, color, length, thickness could be properly set in the tool.  However the shape cannot be set be properly |
| Problem | The shape cannot be set be properly because of the compatibility of the GUI and the library |
| Plan for tomorrow | Find a solution for this problem |

|  |  |
| --- | --- |
| Time | 2016/07/20 |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time | 2016/07/21 |
| Today’s target | Go for interview |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time | 2016/07/22 |
| Today’s target | Go for interview |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time | 2016/07/23 |
| Today’s target | Redesign the GUI for setting page |
| Progress | Testing different kinds of layout manager |
| Problem | The appearance was not so good |
| Plan for tomorrow | Improve the GUI with advanced layout manager. |

|  |  |
| --- | --- |
| Time | 2016/07/24 |
| Today’s target | Improve the GUI |
| Progress | 1 Using the gridbadlayout to design the setting layout    2 Discuss with De.Zhang Xi about the process of this tool  Simply the design: Setting and graph  3 Add a logo for the program  4 Trying to locate the shape program |
| Problem | The failed setting for shape is not related to GUI, but cannot located yet |
| Plan for tomorrow | Solve this problem |

|  |  |
| --- | --- |
| Time | 2016/07/25 |
| Today’s target | Solve the shape problem |
| Progress | 1Locate this problem but cannot find the best solution.  Since the style can only set shape or color at the same time, a new function name setNode(Link)Style was added to the program.  2 Begin to integrate GUI |
| Problem | None |
| Plan for tomorrow | Continue programming |

|  |  |
| --- | --- |
| Time | 2016/07/26 |
| Today’s target | Complete the setting GUI |
| Progress | 1Complete the Setting GUI  2 Remove the name attribute |
| Problem | None |
| Plan for tomorrow | 1 Test the setting panel  2 Continue to improve the draw panel |

|  |  |
| --- | --- |
| Time |  |
| Today’s target | 2016/07/27 |
| Progress | 1 Fix the multiple label input program for link  2 Remove the name attribute( node and link) |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |

|  |  |
| --- | --- |
| Time |  |
| Today’s target |  |
| Progress |  |
| Problem |  |
| Plan for tomorrow |  |